## Slide 1
Identifying Testing Priorities
Through Risk Analysis
Using risk to prioritize your test inventories
Part 2 of the Test Analysis and Design series
Gary McNickle
Based on concepts from Systematic Software Testing by Rick Craig and Stefan Jaskiel
Notes: This is Part 2 of the series. Part 1 covered building test inventories — organizing testing into visible, communicable coverage. This deck covers how to prioritize those inventories using risk analysis. The material draws from Craig and Jaskiel's 'Systematic Software Testing,' adapted with modern examples.

## Slide 2
You Have Inventories — Now What?
From Part 1: Test Inventories
Identified test objectives
Decomposed into inventories
Created visible coverage model
Built a test matrix
The Missing Piece
Not all inventories are equal
Some carry far more risk
Without prioritization, everything
feels equally urgent
You need a system for ranking
Risk analysis gives you a shared, discussable way to prioritize testing effort.
Notes: Bridge from Part 1. The team has inventories — a visible model of coverage. But inventories alone don't tell you where to focus. If you have 50 inventory items and time to test 30, which 30? Without risk analysis, that decision is either gut feel or 'test everything equally,' which is how you end up with smoke testing taking a week. Risk analysis provides the objective basis for making that call.

## Slide 3
What Is Software Risk Analysis?
The purpose of software risk analysis is to determine:
What to test
Which inventories demand coverage
Testing priority
Which items get tested first
Depth of testing
How thoroughly to test each area
The goal is not a perfect score — it is a shared, discussable ranking.
Notes: Define the purpose clearly. Risk analysis isn't about computing a scientifically precise score — it's about creating a shared ranking that the team can discuss and act on. The three outputs (what, priority, depth) directly feed into the test matrix from Part 1. Emphasize that this is a practical tool, not an academic exercise.

## Slide 4
The Risk Analysis Process
1
Form a Brainstorming Team
2
Compile Your Inventories
3
Determine Likelihood of Failure
4
Determine Impact of Failure
5
Assign Numerical Values
6
Compute Risk Priority
7
Review and Modify
8
Prioritize and Establish Cut-Lines
This process can be completed in a single working session.
Notes: Walk through the 8 steps at a high level. Emphasize that this is not a heavyweight process — a team can work through this in a single session for a moderately complex system. Steps 1-2 may already be done if the team completed the inventory work from Part 1. The real work is in steps 3-6, and steps 7-8 are where the operational value emerges.

## Slide 5
Step 1
Form the Team
3–7 people
Diverse viewpoints
Customer awareness
Same team as the inventory session — or expand it.
For risk analysis, include people who understand:
Technical complexity
Developers, architects
Customer impact
Support, product managers
Historical defects
QA engineers, ops staff
Business criticality
Product, leadership
Risk perception varies by role — that diversity is the point.
No single person has the full picture.
Notes: If the team already did the inventory brainstorming from Part 1, this may be the same group. But for risk analysis, consider adding people who understand customer impact — support engineers and product managers are especially valuable here because they see what users actually hit. Developers tend to assess technical risk well but may underestimate user-facing impact. The diversity of perspectives is what makes the exercise work.

## Slide 6
Step 2: Compile Your Inventories
If you completed Part 1, you already have these.
Authentication
Login / Logout
Password Reset
Session Timeout
Shopping Cart
Add to Cart
Update Quantity
Remove Item
Checkout
Credit Card Payment
Guest Checkout
Coupon Codes
Tax Calculation
Starting Points:
Inventories from Part 1 • Feature lists from test management tools • Requirements documents • Release notes / changelogs
Notes: This step connects directly to Part 1. If the team has already built inventories, they're the input here. If not, a feature list from your test management tool or requirements docs works too. The key point is that you need a list of discrete, testable items to assess — the same granularity guidance from Part 1 applies. Not too broad, not too detailed.

## Slide 7
Step 3: Determine Likelihood of Failure
For each inventory item: how likely is this to fail or behave incorrectly?
Consider:
Code complexity
Rate of change
Historical defect density
New vs. mature functionality
Integration dependencies
Developer experience with area
Inventory | Likelihood
Login / Logout | High
Password Reset | Medium
Add to Cart | High
Guest Checkout | High
Coupon Codes | Medium
Tax Calculation | Low
Update Quantity | Low
Use High / Medium / Low. Precision is not the goal — shared understanding is.
Notes: This is where the team starts assessing risk. For each inventory item, ask: how likely is it that this will fail or behave incorrectly? The factors on the left help guide the discussion — code that changes frequently, new features, complex integrations all increase likelihood. Use High/Medium/Low — don't overthink the rating. The value comes from the conversation, not the precision of the number. Disagreements in the room are valuable — they surface different perspectives on risk.

## Slide 8
Step 4: Determine Impact of Failure
For each inventory item: if this fails, what is the impact to the user or business?
Consider:
Revenue impact
User-facing vs. internal
Data integrity risk
Workaround availability
Regulatory / compliance
Number of users affected
Inventory | Likelihood | Impact
Login / Logout | High | High
Password Reset | Medium | Medium
Add to Cart | High | High
Guest Checkout | High | High
Coupon Codes | Medium | Low
Tax Calculation | Low | High
Update Quantity | Low | Medium
Note: Likelihood and Impact are independent. A rarely failing feature can still have catastrophic impact.
Notes: Now add the second dimension: if this fails, how bad is it? This is about user and business impact, not technical severity. Tax Calculation is a great example — it rarely fails (Low likelihood) but if it does, you're charging customers wrong amounts, which has legal and trust implications (High impact). Coupon Codes fail more often but the impact is lower — a broken coupon is annoying, not catastrophic. The note at the bottom is key: these two dimensions are independent and both matter.

## Slide 9
Steps 5 & 6: Compute the Risk Priority
Scoring Key
High | = 5
Medium | = 3
Low | = 1
Likelihood × Impact = Priority
Inventory | L | I | L×I | Priority
Login / Logout | 5 | 5 | 25 | 25
Add to Cart | 5 | 5 | 25 | 25
Guest Checkout | 5 | 5 | 25 | 25
Password Reset | 3 | 3 | 9 | 9
Coupon Codes | 3 | 1 | 3 | 3
Tax Calculation | 1 | 5 | 5 | 5
Update Quantity | 1 | 3 | 3 | 3
The result is a normalized, relative priority — not an absolute truth.
It is a tool for discussion, not a formula for certainty.
Notes: This is where it becomes quantitative. Assign numerical values (5/3/1) and multiply. The math is deliberately simple — this isn't a weighted scoring system. Three items tied at 25 (Login, Add to Cart, Guest Checkout) tells you those are your highest-risk inventories. Tax Calculation is interesting: Low likelihood × High impact = 5, which is lower than you might expect for something with regulatory implications. That's exactly the kind of thing the review step (next) is designed to catch.

## Slide 10
Step 7: Review and Modify
The computed scores are a starting point, not the final answer.
Review and adjust based on:
Historical defect data
Areas with recurring bugs may warrant higher priority
New or modified features
Recent changes increase likelihood of failure
Cyclomatic complexity
Complex code paths are harder to test thoroughly
Existing automation
Good automation coverage may lower effective risk
Customer-reported issues
Real-world feedback reveals actual pain points
Team experience
Less experienced teams in an area increase risk
This is where experience and judgment refine the math.
Notes: This is a critical step. The formula gives you a starting point, but it doesn't account for everything. A feature might score low on likelihood because it's mature, but if it was just refactored, that changes things. Existing automation can lower effective risk — if Login has 95% automated coverage, you might lower its manual testing priority even though the raw score is high. This step prevents the analysis from being purely mechanical and brings real-world context back in.

## Slide 11
Step 8: Prioritize and Establish Cut-Lines
Inventory | Priority
Login / Logout | 25
Add to Cart | 25
Guest Checkout | 25
Password Reset | 9
Tax Calculation | 5
Coupon Codes | 3
Update Quantity | 3
CUT-LINE
Above the Cut-Line
Tested in this cycle
Smoke testing candidates
Automation priority
Below the Cut-Line
Deferred or regression only
Accepted risk
Tested if time permits
The cut-line is adjustable. It moves with the schedule — and that conversation is now objective.
Notes: This is the most operationally powerful slide in the deck. The cut-line is where risk analysis directly enables scheduling discussions. Everything above the line gets tested in this cycle. Everything below is deferred or accepted risk. When leadership says 'we need to ship a week early,' you don't panic — you move the cut-line up and show exactly what drops off and what risk you're accepting. The green/red shading makes the tradeoff viscerally clear. Important nuance: the cut-line is a tool for communication, not a license to skip testing. 'Accepted risk' has real implications — who accepts it, is it documented, does the product owner sign off, does it get revisited next cycle? Those governance questions are covered in the leadership session. If someone raises this during the practitioner training, acknowledge it and note that the leadership session addresses how cut-line decisions are managed organizationally.

## Slide 12
Connecting Risk to Coverage
Risk priority directly informs your test matrix from Part 1.
High Priority
Score 15–25
Login / Logout
Add to Cart
Guest Checkout
Credit Card Payment
Medium Priority
Score 5–15
Password Reset
Tax Calculation
Session Timeout
Low Priority
Score 1–5
Coupon Codes
Update Quantity
Remove Item
Risk analysis feeds the test matrix. The matrix makes coverage visible.
Together, they give you a complete, communicable testing plan.
Notes: This slide bridges back to Part 1 and shows how risk analysis output maps directly to coverage decisions. The priority tiers are the result of the Likelihood × Impact calculation. High-priority items demand the most attention, medium-priority items get consistent coverage, and low-priority items are addressed as time permits. Notice this is about priority, not about specific test suite labels — how you organize your test suites around these priorities is a separate decision.

## Slide 13
Using Priorities to Focus Testing Effort
Priorities give you objective data to drive several key decisions:
Where to invest in automation
High-priority items tested every cycle are strong automation candidates
How to define test suites
Priority tiers give you an objective basis for grouping tests
What to test first
Start with the highest-risk items — catch critical defects early
What can safely be deferred
Low-priority items can wait when schedules tighten
Where to add depth
High-priority items may warrant more test conditions and edge cases
How to communicate tradeoffs
Priority data supports objective scheduling conversations
Priorities replace gut feel with discussable, objective data.
Notes: This is the 'so what' slide. The risk analysis process produces prioritized data — but data only matters if you use it. Walk through each decision and connect it to the team's daily reality. Where to invest in automation? Look at the high-priority, high-frequency items. What gets deferred when the schedule compresses? Look at the low-priority items below the cut-line. How do you explain tradeoffs to leadership? Point to the priority data. The key message: these decisions used to be gut feel. Now they're backed by visible, discussable data.

## Slide 14
Mitigation Strategies
Some risks can be reduced before testing begins.
Early prototyping
Validate design assumptions before full implementation
Detailed design reviews
Catch defects at the design stage, before code is written
Targeted automation
Invest in automation for high-risk, high-frequency areas
Additional resources
Add expertise for complex or unfamiliar areas
Focused code reviews
Extra scrutiny on high-risk changes
If you assign a mitigation, track it as a task. Informal commitments get forgotten.
Notes: Mitigation is about reducing risk before testing, not instead of testing. If Guest Checkout scores high on likelihood because the payment integration was recently refactored, a focused code review or early prototype can reduce that likelihood — which lowers the overall risk score. The critical point at the bottom: if someone says 'we'll mitigate that with a code review,' write it up as a tracked task. Otherwise it's just a verbal promise that evaporates. Mitigation lowers likelihood, which lowers priority, which can move items relative to the cut-line.

## Slide 15
Key Takeaways
Risk analysis helps you focus testing where it matters most.
Likelihood × Impact gives you a shared, discussable ranking.
The scores don't need to be perfect — they need to be discussable.
Cut-lines make scheduling conversations objective.
Priorities inform how you organize and focus testing effort.
Revisit the analysis as the system evolves.
Good testing is not about maximum coverage.
It is about communicating risk.
Notes: Bring it home with the same thesis from Part 1. The two decks together give the team a complete toolkit: inventories make coverage visible, risk analysis makes prioritization objective, and together they support informed scheduling and release decisions. Next steps: schedule a working session with the team to run through the risk analysis process on your actual system, using the inventories you've already built. The leadership deck (Part 3) will cover how these artifacts support management-level decisions.